**Sprint 1 Plan**

**Product Name:** Smart Account

**Team Name:** SmartAccount

**Sprint Completion Date:** 7/9/2018

**Revision:** V.1.1 - 7/1/2018 Created

# **Goal: Basic Functions**

1. Complete the main menu
2. Implement the basic add/delete/edit functions
3. Complete user login page

# **Task Listing**

##### **User Story 1 - Total Time: 14 hrs**

As a user, I want to have a Main Menu page that contain all of my records in an organized way and functional buttons so that I can track my payments by viewing the record term by term.

**Task 1 Description**

Design the Main Menu (2 hrs)

**Task 2 Description : pages**

Implement the UI for Main Menu on Android Studio(AS in short) (5 hrs)

**Task 3 Description**

Implement the functional buttons in Main Menu on AS. It doesn’t need to connect to the related function but just UI (6 hrs)

**Task 4 Description**

Test & Improvement (2 hrs)

##### **User Story 2 - Total Time: 18 hrs**

As a user, I want to add/delete/edit/view my record in my account page so that I can track my payments.

**Task 1 Description**

Design the pages:

1. Calendar Page (1 hr)
2. Analysis Page (1 hr)
3. Basic Add New Record Page (1 hr)

**Task 2 Description**

Implement the basic UI pages on AS (5 hrs each page)

**Task 3 Description**

Implement the data interaction function between user page with database to save/change/delete data (7 hrs each page)

**Task 4 Description**

Test & Improvement (1 hr each page)

# **Initial Task Assignment**

Hang Yuan (PO)

US-2 TA-2: Basic Add New Record Page (7 hrs)

US-1 TA-4 (2 hrs)

US-2 TA-4 (3 hrs)

Yujia Li (SM)

US-2 TA-1: Basic Add New Record Page (1 hr)

US-2 TA-2: Basic Add New Record Page (5 hrs)

US-2 TA-3: Basic Add New Record Page (7 hrs)

Haoran Li

US-1 TA-1 (2 hrs)

US-1 TA-2 (5 hrs)

US-1 TA-3 (6 hrs)

Xuhua Feng

US-2 TA-1: Calendar Page (1 hr)

US-2 TA-2: Calendar Page (5 hrs)

US-2 TA-3: Calendar Page (7 hrs)

Qingyuan He

US-2 TA-1: Analysis Page (1 hr)

US-2 TA-2: Analysis Page (5 hrs)

US-2 TA-3: Analysis Page (7 hrs)

# **Meeting Schedule**

1. Physical Meeting

July 2nd: BE 1:00-1:30 PM **[National Holiday: w/o TA]**

1. Online Meeting

July 6th: ONLINE 2:00-2:30 PM **[Group talk: w/o TA]**

1. Physical Meeting

July 9th: E2-307 1:00-1:30 PM **[w/ TA]**