**Sprint 3 Plan**

**Product Name:** Smart Account

**Team Name:** SmartAccount

**Sprint Completion Date:** 7/24/2018

# **Goal: Link all the functions and pages together**

1. A main menu that shows all the incomes/expenses.
2. A summary page that shows the summary of incomes and expenses in a diagram.
3. A user login page.

# **Task Listing**

##### **User Story 1 - Total Time: 11 hrs**

As a user, I want to see all my incomes and expenses in time order.

**Task 1**

Create a bar that can show the detail of a single income/expense (5 hrs)

**Task 2**

Display few bars on the main page (2 hrs)

**Task 3**

Make the income/expense bar time-ordered (2 hrs)

**Task 4**

Test & Improvement (2 hrs)

##### **User Story 2 - Total Time: 9 hrs**

As a user, I want to see the summary of my income and expense in a visual diagram.

**Task 1**

Create a visual diagram to show the data (5 hrs)

**Task 2**

Show the summary diagram on the second page (3 hrs)

**Task 3**

Test & Improvement (1 hrs)

##### **User Story 3 - Total Time: 16 hrs**

As a user, I need a user login page

**Task 1**

Create the user login page that can perform login functions (4 hrs)

**Task 2**

Record user’s data (2 hrs)

**Task 3**

Perform login function on different devices (10 hrs)

# **Initial Task Assignment**

Hang Yuan (PO)

US-2 TA-2: Summary page

US-1 TA-4

US-2 TA-4

Yujia Li (SM)

US-2 TA-1: User login page

US-2 TA-2:

US-2 TA-3:

Haoran Li

US-1 TA-1: Main page

US-1 TA-2:

US-1 TA-3:

Qingyuan He

US-2 TA-1: Testing and debugging

US-2 TA-2:

US-2 TA-3:

# **Meeting Schedule**

1. Physical Meeting

July 16th: E2-307 1:00-1:30 PM **[w/ TA]**

1. Online Meeting

July 21st: ONLINE 8:00-9:00 PM **[Group talk: w/o TA]**

1. Physical Meeting

July 18th: E2-307 1:00-1:30 PM **[w/ TA]**